# Scrum Master Documentation
Hospital Readmission Prediction System

# 1. Sprint Planning

Objective: Divide the project into manageable sprints, assign work to the team, and monitor progress.

| Sprint | Goal | Duration | Deliverables |
| --- | --- | --- | --- |
| Sprint 1 | Requirement Analysis & Project Setup | Days 1-4 | Backlog, GitHub setup, Architecture |
| Sprint 2 | Core Application Development | Days 5-8 | Authentication, Patient Management, ML Prediction |
| Sprint 3 | Testing ,Deployment and Project Delivery | Days 9-12 | Dashboard, Reports, Bug Fixes, Deployment |

# 2. Product Backlog

| Backlog ID | User Story | Priority | Status |
| --- | --- | --- | --- |
| PB-01 | Secure Login | High |  |
| PB-02 | Patient Management | High |  |
| PB-03 | Readmission Prediction | High |  |
| PB-04 | Dashboard | Medium |  |
| PB-05 | Reports | Medium |  |

# 3. Sprint Backlog

| Task | Assigned To | Status |
| --- | --- | --- |
| Requirement Analysis | Business Owner | Done |
| Sprint Planning | Scrum Master | Done |
| GitHub Repository | Team Lead | Done |
| Dataset Analysis | ML Engineer | Done |

# 4. Daily Scrum Log

| Date | Yesterday's Work | Today's Plan | Blockers |
| --- | --- | --- | --- |
| 01-07-2026 | Identified project scope and objectives. | Conduct requirement analysis, Sprint Planning, create Product Backlog and assign initial tasks. | None |
| 02-07-2026 | Requirement analysis completed. Sprint Planning conducted. Product Backlog created. GitHub repository initialized. | Start PostgreSQL setup, configure authentication, begin dataset preprocessing. | None |

# 5. Project Progress Log

| Date | Progress | Completed By | Remarks |
| --- | --- | --- | --- |
| 01-07-2026 | Business requirements discussed, project scope finalized, Sprint Planning completed, Product Backlog prepared, GitHub repository created, project architecture finalized. Product Owner uploaded the Product Requirements Document (PRD) and Team Lead/Developer uploaded the project planning and technical documentation to GitHub. | Business Owner, Scrum Master, Team Lead | Completed successfully |
| 02-07-2026 | PostgreSQL database setup started, FastAPI project initialized, authentication module development started, dataset analysis and preprocessing initiated. | Backend, Database, ML Engineer | In Progress |

# 6. Bug Tracking Log

| Date | Bug ID | Issue | Priority | Status | Resolved By |
| --- | --- | --- | --- | --- | --- |

# 7. Sprint Review Report

Sprint Goal:

Completed Work:

Pending Work:

Challenges:

Next Sprint Plan:

# 8. Sprint Retrospective

Sprint Goal:

Completed Work:

Pending Work:

Challenges:

Next Sprint Plan:

What Went Well:

What Can Be Improved:

Action Items:

# 9. GitHub Commit Log

| Date | Commit Message | Description |
| --- | --- | --- |
| 01-07-2026 | docs: add Product Requirements Document docs: add SDLC and project planning. | Product Owner uploaded the PRD and Developer uploaded the SDLC and planning documents. |
| 02-07-2026 | git commit -m "chore: create develop and feature branches" | Added the project's Git branch structure to organize development activities and support the Agile workflow. |

# 10. Scrum Meeting Minutes

| Date | Attendees | Discussion | Decisions | Action Items |
| --- | --- | --- | --- | --- |