MVP

An MVP (Minimum Viable Product) is the first working version of a product that includes only the essential features needed to demonstrate its core functionality and gather stakeholder feedback.

- Define the Project Scope

  - What features are required?

  - What is included and what is excluded?

- Plan the Sprints

  - Divide the features into Sprint 1, Sprint 2, Sprint 3.

- Create an MVP for Each Sprint

  - At the end of every sprint, there should be a working increment that can be demonstrated.

  - It doesn't have to be the final product; it should be a usable version with the features completed in that sprint.

For our project

Project Scope

Modules:

- Authentication

- Dashboard

- Patient Management

- Add Patient

- Prediction

- Reports

- Audit Logs

- Backend API Integration

- Database Integration

- Dynamic Data Integration

- Machine Learning Integration

Sprint 1 MVP

Working Product:

- Login

- Signup

- Forgot Password

- Dashboard

- Patient Management

- Add Patient

- Prediction Interface

- Reports

- Audit Logs

A working frontend prototype that enables users to authenticate, manage patient records, access reports and audit logs, and navigate through the complete prediction workflow.

Sprint 2 MVP

Add:

- Backend API Integration

- Database Integration

- Machine Learning Integration

- Dynamic Data Integration

A functional application where real patient data flows from the frontend to the backend, database, and ML model, producing actual prediction results.

Sprint 3 MVP

Add:

- Explainable AI

- Personalized Care Recommendations

- Patient Priority Ranking

- Early Warning Alerts

- Risk Trend Dashboard

- End-to-End Testing

- Deployment

A complete intelligent decision-support system that predicts patient readmission risk, explains prediction results, provides personalized care recommendations, prioritizes high-risk patients, and visualizes readmission trends.

Roadmap

| Sprint | Deliverable |
| --- | --- |
| Sprint 1 | Authentication, Dashboard, Patient Management, Add Patient, Prediction Interface, Reports, Audit Logs |
| Sprint 2 | Backend API Integration, Database Integration, ML Integration, Dynamic Data |
| Sprint 3 | Explainable AI, Personalized Care Recommendations, Patient Priority Ranking, Early Warning Alerts, Risk Trend Dashboard, End-to-End Testing, Deployment |

Final MVP Outcome

Final Product:
A complete Hospital Readmission Prediction System with secure authentication, patient management, AI-based readmission prediction, explainable AI, personalized care recommendations, patient prioritization, trend analytics, and deployment-ready architecture.