# HOSPITAL READMISSION PREDICTION SYSTEM

D.PRAVALLIKA

TEAM LEAD (Team-1)

3-sprint MVP plan for Hospital Readmission Prediction System.

Sprint 1 (Day 1 – Day 5)

Goal: Setup project foundation and develop a basic working readmission prediction system.

Tasks:

- Set up development environment and GitHub repository

- Configure PostgreSQL database and create required tables

- Configure project structure and environment variables (.env)

- Implement JWT authentication and user login

- Develop patient management APIs (Add/View Patient)

- Perform dataset preprocessing and exploratory data analysis

- Train and integrate the baseline ML model

- Develop readmission prediction API

- Create basic frontend (Login, Dashboard, Patient Form, Prediction Result)

- Integrate frontend, backend, database, and ML model

MVP:

A working Hospital Readmission Prediction System where users can log in, enter patient details, generate a readmission prediction, and store patient and prediction data in the database.

Sprint 2 (Day 6 – Day 10)

Goal: Enhance prediction capabilities and implement core application features.

Tasks:

- Improve ML model using feature engineering and hyperparameter tuning

- Develop Prediction History module

- Implement Patient Management (Search, Update, Delete)

- Develop Dashboard APIs

- Generate prediction reports (PDF/Excel)

- Integrate charts for prediction statistics

- Implement input validation and exception handling

- Optimize database queries and API performance

- Perform backend, frontend, and ML integration testing

- Fix bugs identified during Sprint 1 review if any

MVP:

An enhanced application capable of managing patient records, maintaining prediction history, displaying dashboard statistics, generating reports, and providing improved prediction accuracy.

Sprint 3 (Day 11 – Day 15)

Goal: Implement intelligent decision-support features, finalize the MVP, and prepare for deployment.

Tasks:

- Implement Explainable AI to display factors influencing each prediction

- Develop Personalized Care Recommendations based on patient risk

- Create Patient Risk Prioritization Dashboard (High/Medium/Low Risk)

- Implement Early Warning Alerts for high-risk patients

- Develop Readmission Trend Analytics Dashboard

- Add Risk Factor Visualization for prediction insights

- Implement Doctor Notes module

- Develop Discharge Readiness Score

- Create Patient Timeline (Admission → Prediction → Discharge → Follow-up)

- Implement Follow-up Reminder System

- Strengthen authentication, validation, and application security

- Perform end-to-end testing and fix remaining bugs

- Prepare API documentation, project documentation, and deploy the application

MVP:

A production-ready Hospital Readmission Prediction System capable of accurately predicting 30-day readmission risk, explaining prediction results, prioritizing high-risk patients, providing personalized care recommendations and early warning alerts, visualizing readmission trends, and supporting doctors with actionable insights through an interactive dashboard.