PROJECT MVP DOCUMENT

PROJECT TITLE : HOSPITAL READMISSION PREDICTION SYSTEM

TEAM : 1 - SCRUM MASTER

PROJECT SCOPE -  To develop a web application that predicts whether a patient is likely to be readmitted within 30 days after discharge using machine learning. The system should help hospitals identify high-risk patients and support timely interventions.

### MAIN FEATURES -

- User Authentication

- Patient Management

- Patient Data Entry

- Machine Learning Prediction

- Risk Score Display

- Explainable AI (Reason for Prediction)

- Personalized Care Recommendations

- Reports & Dashboard

- Audit Logs

- Database Integration

- API Integration12

- Deployment

FEATURE PRIORITIZATION FOR SPRINTS -

- High Priority: Authentication, Patient Management, Patient Data Entry, Database Integration, ML Prediction, API Integration.

- Medium Priority: Dashboard, Risk Score, Reports, Prediction History.

- Low Priority and Enhancements: Explainable AI, Personalized Recommendations, Audit Logs, UI Improvements, Advanced Analytics.

MINIMUM VIABLE PRODUCT (MVP) -

Minimum Viable Product (MVP) is the first working version of a product that includes only the essential features required to demonstrate its functionality. It is developed at the end of each sprint to validate progress, gather stakeholder feedback, and ensure the project is moving in the right direction before adding more advanced features.

SPRINT AND MVP PLANNING -

| SPRINT | FEATURES | MVP |
| --- | --- | --- |
| 1 | - User Authentication - Patient Management - Patient Data Entry - Database Integration - Basic UI | Users can log in, register patients, and save patient records. |
| 2 | - Machine Learning Model Integration - Prediction API - Readmission Prediction - Risk Score Display - Dashboard | Users can predict patient readmission and view the risk score. |
| 3 | - Reports - Audit Logs - Testing - Explainable AI - Personalized Care Recommendations | Complete Hospital Readmission Prediction System ready for use. |

The MVP planning for the Hospital Readmission Prediction System is organized across three sprints, with each sprint delivering a functional increment of the application. This approach enables continuous development, regular stakeholder feedback, and early validation of the system's functionality. By the end of the third sprint, the project delivers a complete Hospital Readmission Prediction System with patient management, readmission prediction, explainable insights, personalized care recommendations, and reporting features, meeting the project's objectives and business requirements.

|  |  |  |  | . |
| --- | --- | --- | --- | --- |
|  |  |  |  | . |